# CRM Loyalty Analytics & Achievement System Development Plan

Version: 1.0

## 1. Objective

Membangun sistem CRM Analytics untuk mengolah transaksi POS menjadi insight member, menghasilkan achievement otomatis, dashboard cepat, campaign marketing, customer segmentation, dan fondasi recommendation engine.

## 2. New Architecture

POS Transaction -> ETL Member Daily Summary -> LOYAL_MEMBER_DAILY_SUMMARY -> Achievement / Dashboard / Campaign -> LOYAL_MEMBER_ACHIEVEMENT

## 3. Database Design

Tabel utama:
- LOYAL_MEMBER_DAILY_SUMMARY
- LOYAL_MEMBER_PROFILE
- LOYAL_MEMBER_ACHIEVEMENT

Daily Summary menyimpan transaksi per hari, member, item, department, sales, cost, promo, margin, qty, transaksi, waktu pembelian.

## 4. ETL Process

1. Ambil transaksi baru dari POS.
2. Join ITEM_DESCRIPTION dan Loyalty Queue.
3. Insert ke LOYAL_MEMBER_DAILY_SUMMARY.
4. Generate Achievement.
5. Update Member Profile.
6. Dashboard membaca tabel summary, bukan tabel transaksi.

## 5. KPI

Sales = SUM(NET_VALUE)
Cost = SUM(COST_VALUE * QTY)
Promo = SUM(PROMO_DISC_AMT)
Gross Margin = Sales - Cost
Net Margin = Sales - Cost - Promo
GP% = Net Margin / Sales * 100

## 6. Achievement

Ultimate Explorer
Alcohol Enthusiast
Fruit Lover
Vegetable Lover
Coffee Addict
Seafood Hunter
Meat Lover
Baby Care Hero
Big Spender
Premium Shopper
Frequent Shopper
Weekend Shopper
Promo Hunter

## 7. Performance Strategy

- Gunakan ETL incremental.
- Dashboard membaca summary.
- SQL Agent setiap 10-30 menit.
- Index pada BILL_DT, ORG_CD, BILL_NO.
- Hindari scan histori penuh.

## 8. Roadmap

Phase 1 Daily Summary
Phase 2 Member Profile
Phase 3 Achievement
Phase 4 Dashboard API
Phase 5 CRM Dashboard
Phase 6 Recommendation Engine
Phase 7 Campaign
Phase 8 AI Analytics